Project Planning Phase

1. Introduction

This document outlines the Project Planning Phase for the ShopeZ e-commerce development. It describes objectives, deliverables, timeline, resource planning, risks, constraints and success criteria to guide implementation.

2. Project Overview

ShopeZ is an online storefront where customers can browse, search and purchase products. Admins will manage product inventory, categories and orders. The system will be built with the MERN stack (React frontend, Node/Express backend, MongoDB database).

3. Project Objectives

- Build a fully functional, responsive MERN e-commerce platform.

- Provide secure user authentication and role-based access (User, Admin).

- Implement product listing, search & filter, product details, cart and checkout.

- Create an admin panel for product/category/order management.

- Design for maintainability and future scaling (payments, reviews, vendors).

4. Project Deliverables

- Requirement Analysis Document (completed)

- Project Planning Document (this file)

- System Design: architecture diagram, UML (use cases, sequence)

- Database Design: ER diagram & schema

- Frontend Implementation: React components, routing, styles

- Backend Implementation: REST APIs, authentication, models

- Testing: unit tests, integration tests, manual QA checklist

- Deployment: hosting for frontend, backend, and database

- Documentation: README, API docs, deployment steps

5. Project Schedule (8-week example timeline)

- Week 1: Requirement analysis finalization & sign-off

- Week 2: Project planning & system design (UML, ER diagram)

- Week 3: Frontend skeleton, routing, global state setup (Context/API)

- Week 4: Backend basics, DB models, authentication (user & admin)

- Week 5: Product management (CRUD), product listing & filters

- Week 6: Cart, checkout flow, order creation; admin order management

- Week 7: Testing (unit + integration), bugfixing, performance checks

- Week 8: Final polishing, documentation, and deployment

6. Resource Planning

Human Resources

- 1 Frontend Developer (React)

- 1 Backend Developer (Node/Express)

- 1 QA / Tester

- Project mentor / owner for requirement sign-offs

Software & Tools

- IDE: VS Code

- Version control: Git (GitHub)

- Frontend: React, React Router, Axios, Context API

- Backend: Node.js, Express, Mongoose

- Database: MongoDB Atlas

- Deployment: Vercel/Netlify (frontend), Render/Heroku/AWS (backend)

- Image hosting: Cloudinary or image URLs

- Authentication: JWT, bcrypt

7. Risk Assessment & Mitigation

- Risk: API or backend failures → Mitigation: proper error handling, health checks, automated tests.

- Risk: Database downtime → Mitigation: use managed DB (MongoDB Atlas), backup strategy.

- Risk: Scope creep / missed deadlines → Mitigation: define MVP, weekly sprint reviews, prioritize features.

- Risk: Security vulnerabilities → Mitigation: input validation, hashed passwords, HTTPS in deployment, protect admin routes.

- Risk: Poor performance under load → Mitigation: optimize queries, indexing, caching strategies later.

8. Constraints

- Must use MERN stack for this project.

- Limited team size (1–2 core devs) — prioritize core features first.

- Images may be stored via URLs (Cloudinary optional).

- Payment gateway integration can be deferred (MVP: Cash on Delivery).

9. Success Criteria

- Core user flows working: register/login, browse, add to cart, checkout, order history.

- Admin can manage products, categories and orders.

- No critical bugs in test runs; acceptable UI/UX and responsive layout.

- Reasonable performance on standard dev/test environments.

- Deployment completed and documented.

10. Communication & Progress Tracking

- Use GitHub for code & issues.

- Daily or alternate-day standups (as needed).

- Weekly progress review with mentor/owner.

- Use a simple task board (GitHub Projects / Trello) for sprint tasks.

11. Quality Assurance

- Unit tests for critical functions (auth, order flow).

- Manual test cases for UI/UX flows (checkout, admin CRUD).

- Cross-browser checks and mobile responsiveness testing.

- Basic performance checks (page load times, API response sanity).

12. Deliverable Handoff

- Final code pushed to GitHub with clear README and setup instructions.

- Deployment URLs for frontend and backend.

- Short demo video or live demo for reviewers/mentors.

- Documentation: API endpoints list, environment variable guide, DB seed steps.

13. Next Steps (immediate)

- Confirm scope and MVP features with your mentor.

- Finalize week-by-week timeline and who will do what.

- Create the repo, initial project skeleton (client & server).

- Start Week 1 tasks (design sign-off and system diagrams).